**Progress Report – Web Agenda**

**Group Members**:

* Mark Hazlett
* Noorin Hasan
* Daniel Wehr
* Daniel Kettle

**Reporting Period**: March 23rd – March 30th/2010

**Highlights**

* Backend Coding Complete

**Team Progress**

* Brokers completed in back end
* Notification Broker implemented in Interface
* Permissions of logged in employee are checked for every broker call

**Individual Progress**

* Dan Kettle working on Java and Project Documentation (15%), Testing (50%), and Installer (10%)
* Dan Wehr ensuring Broker functionality (100%, ongoing) and System Testing (20%)
* Mark Hazlett/Noorin Hasan worked on interface coding (80%) and ensuring proper design rules are followed.

**Team Progress Planned For The Next Reporting Period**

* Scheduling Widget built and operational for viewing schedules at a minimum
* ALL other widgets display results from broker retrieval methods
* Java code fully documented
* Backup functionality planned out and documented
* Installer functionality planned out and documented

**Individual Progress Planned For The Next Reporting Period**

* Dan Wehr implements scheduling into interface
* Dan Kettle writes documentation and updates work using svn
* Noorin Hasan and Mark Hazlett working on Interface to at least 90% completion, then working on installer and/or documentation until its completion.

**Issues and Concerns**

* Nearing end of school year causes some delays as group members are pre-occupied with other projects due soon. This has slowed down our progress for this week considerably.
* Group workload may be unbalanced and will require some members to be reassigned to different areas of the project. Documentation is behind.